## Slide 1
Elevate - Team 46
Key achievements in the last week
Acquired Cardboard Case and adhesive materials for helmet case Browser does not crash when retrieving current location Learned a little bit of mySQL for demonstration purposes Fixed algorithm bugs and syntax issues in mobile application during lab Contacted Indego - still haven’t responded
Key planned activities for the next week
Start cutting out the case cutouts for the motion sensors Integrate hill data into Plone during week 8 Lab Start testing how much collision the helmet can take Finish mobile application development so that testing can begin week 8 into week 9 Start working on presentation
Plan to keep/get project to Green status
FINISH MOBILE APPLICATION! Make sure we have a backup plan in case the helmet gets damaged due to user testing Continue to refine presentation skills using mySQL and Python amidst network issues Create feedback survey to send out to user testers
Key risks / issues / scope changes
Indego may not respond in time still create feedback survey from users instead just in case Working on local demonstration to make up for network issues involving Plone and mySQL/Python should be done by week 9 Demonstration of users logging in can be done by stopping and restarting Plone. Won’t have to port forward
Legend: Green Yellow Red
Date: 5/22/17
Y
R
G
Y
G
G
Y
G